University of Prince Mugrin - College of Business and Tourism

International Hospitality Management

Course: HMGT 327 – Fundamentals of Project Management

Facilitator: Dr. Elhussein Ibrahim

Assignment No: 2 – Infographic: Conflict Management

Student’s Name: Bassam K. Altayran

Student’s ID No.: 4411839

Date of submission: Saturday, 17.10.2026

Conflict Management in Hospitality Projects

1. Definition of Conflict and Conflict Management

Conflict is a process that begins when one party perceives that another party has negatively affected, or is about to negatively affect, something that the first party cares about (Robbins & Judge, 2019). In projects, conflict happens when team members, departments, or stakeholders disagree about goals, resources, methods, or priorities. Conflict is a normal part of project life, and it is not always negative (Larson & Gray, 2021).

Conflict management is the process of identifying and handling conflict in a fair and efficient way, so that its negative effects are reduced and its positive effects, such as new ideas and better decisions, are increased (Rahim, 2002). The goal is not to remove all conflict but to keep it at a healthy level that helps the project succeed.

2. Causes and Sources of Conflict in Hospitality Project Management

Thamhain and Wilemon (1975) identified seven main sources of conflict in projects. Each of them appears clearly in hospitality projects such as opening a new hotel, renovating rooms, or launching a new restaurant:

• Schedules: disagreements about deadlines, for example finishing a renovation before the Hajj, Umrah, or Ramadan peak season.

• Project priorities: the project team wants to close floors for work, while the operations team wants to keep rooms available to earn revenue.

• Human resources: the same staff are needed for daily hotel operations and for the project, such as training or pre-opening tasks.

• Technical opinions: different views on design, technology, or brand standards between the owner, the hotel operator, and the designers.

• Administrative procedures: unclear roles and authority between the owner, the management company, and the contractors.

• Cost: budget overruns, for example on furniture, fixtures, and equipment (FF&E), and disagreements about who pays for changes.

• Personality and cultural differences: hospitality teams are often multicultural, and differences in communication style can cause misunderstandings.

Other common causes include poor communication, limited resources, and the pressure of a 24-hour service business where guests must not be disturbed.

3. The Different Types of Conflict

Conflict can be classified in several ways:

• By level: intrapersonal (within one person, such as role conflict), interpersonal (between two people), intragroup (within a team), intergroup (between departments, for example housekeeping and the project team), and inter-organizational (between the hotel and a contractor or supplier).

• By content (Jehn, 1997): task conflict is about the work itself, such as goals or methods. Relationship conflict is about personal issues and emotions. Process conflict is about how the work is done, such as who does what and how resources are divided.

• By effect: functional (constructive) conflict improves performance by encouraging new ideas and better decisions. Dysfunctional (destructive) conflict harms performance, damages relationships, and delays the project (Robbins & Judge, 2019).

4. Conflict Analysis

Before choosing how to solve a conflict, the project manager should analyze it. Conflict often develops in five stages: latent conflict, perceived conflict, felt conflict, manifest conflict, and conflict aftermath (Pondy, 1967). A simple conflict analysis follows these steps:

• Identify the parties: who is involved, and who is affected or has influence.

• Define the issue: separate each party’s position (what they say they want) from their interests (why they want it).

• Find the root cause: for example, use the “5 Whys” to see whether the cause is schedule, cost, resources, or personality.

• Assess the stage and intensity: judge how serious the conflict is and its possible effect on scope, time, cost, quality, and guest satisfaction.

• Choose a resolution style: select the approach that best fits the situation (see Section 5).

• Act and monitor: apply the solution, follow up, and record lessons learned for future projects.

5. The Different Styles of Conflict Resolution

The Thomas-Kilmann model describes five conflict-handling styles based on two dimensions: assertiveness (concern for one’s own goals) and cooperativeness (concern for the other party’s goals) (Thomas & Kilmann, 1974). The PMBOK Guide uses similar techniques (PMI, 2017):

• Competing (forcing/directing): high assertiveness, low cooperation. It suits urgent decisions or guest safety issues, for example stopping work that breaks fire-safety rules.

• Collaborating (problem solving): high assertiveness, high cooperation. Both sides work together for a win-win solution, for example the project and operations teams agreeing a phased renovation plan that keeps rooms available.

• Compromising (reconciling): moderate assertiveness and cooperation. Each side gives something, for example splitting extra costs between the owner and the contractor.

• Avoiding (withdrawing): low assertiveness, low cooperation. It is useful for minor issues or when people need time to calm down.

• Accommodating (smoothing): low assertiveness, high cooperation. One side gives way to protect the relationship, for example accepting a supplier’s small delay to keep a good long-term partner.

Collaborating is usually the most effective style for important project conflicts because it solves the root cause and builds trust, but a good project manager chooses the style that fits each situation (Kerzner, 2022).

References

Jehn, K. A. (1997). A qualitative analysis of conflict types and dimensions in organizational groups. Administrative Science Quarterly, 42(3), 530–557.

Kerzner, H. (2022). Project management: A systems approach to planning, scheduling, and controlling (13th ed.). Wiley.

Larson, E. W., & Gray, C. F. (2021). Project management: The managerial process (8th ed.). McGraw-Hill Education.

Pondy, L. R. (1967). Organizational conflict: Concepts and models. Administrative Science Quarterly, 12(2), 296–320.

Project Management Institute. (2017). A guide to the project management body of knowledge (PMBOK guide) (6th ed.). Project Management Institute.

Rahim, M. A. (2002). Toward a theory of managing organizational conflict. International Journal of Conflict Management, 13(3), 206–235.

Robbins, S. P., & Judge, T. A. (2019). Organizational behavior (18th ed.). Pearson.

Thamhain, H. J., & Wilemon, D. L. (1975). Conflict management in project life cycles. Sloan Management Review, 16(3), 31–50.

Thomas, K. W., & Kilmann, R. H. (1974). Thomas-Kilmann conflict mode instrument. Xicom.